Team DB Project Timeline & Roles

By: Marc-Anthony Jones

Last Revision: September 14, 2025

Kickoff Meeting: Monday, Sept 8, 2025 — led by Marc (discussed and assigned roles).

Target Deadlines:

- Database + Data Migration Complete: Thursday, Sept 11, 2025, 11:59 PM

- ERD + Documentation Complete: Sunday, Sept 14, 2025, 11:59 PM

Roles & Responsibilities

1. Project Management – Marc-Anthony Jones, Winnie,  Argenis

- Oversees timeline and deliverables.

- Coordinates all roles, ensures deadlines are met.

- Final decision maker if conflicts arise.

- Confirms final package (SQL dump, ERD, README) is consistent.

2. Schema Designers – Amarlin & Miriangie

- Analyze Phase 1 DBs and refine unified schema.

- Ensure normalization and consistent naming.

- Build/refine the ERD diagram.

- Work with Ashlynn (Migrator) to make sure schema supports data.

- Deliver final ERD file by Sept 14.

3. Data Migrator – Ashlynn Jackson

- Insert Phase 1 data into the new schema.

- Write/run insert scripts and handle data transformation.

- Ensure FK relationships are valid.

- Coordinate with Schema Designers + QA to resolve migration issues.

- Database must be populated by Sept 11.

4. QA Testers – Larry, Lisbeth, & Monet

- Test the database after inserts.

- Validate PK/FK constraints, check for duplicates/missing data.

- Run joins and queries to stress-test.

- Report bugs/issues back for fixes.

- Validation should be complete by Sept 11.

5. Documentation Lead – Jeremi Samuel

- Write the README (schema design, mapping, challenges, roles).

- Keep ERD and project documentation updated.

- Make sure everything is clear and submission-ready.

- Deliver final documentation by Sept 14.

- Pending assignment by group agreement. Options:

  - Help Ashlynn with migration.

  - Assist QA with testing.

  - Support Jeremi with documentation/ERD polish.

Extended Deadlines:

- Database + Data Migration Complete: Thursday, Sept 14, 2025, 11:59 PM

- ERD + Documentation Complete: Sunday, Sept 15, 2025, 5:00 PM