Team Database Project – Change Journal

Marc-Athony Jones

Last Revision: September 14, 2025

Kickoff

- Sept 8, 2025 – Initial Meeting

  - Led by Marc-Anthony Jones.

  - Job roles assigned: Project Management (Marc, Winnie, Argenis), Schema Designers (Amarlin & Miriangie), Data Migrator (Ashlynn), QA (Larry, Lisbeth, Money), Documentation Lead (Jeremi).

  - Deadlines set: Database + Migration by Sept 11, ERD + Documentation by Sept 14.

Role Updates

- Sept 9–10, 2025

  - GroupMe reminders sent to meet in the library (Study Room #4).

  - Roles reinforced in group chat with detailed responsibilities.

- Sept 11, 2025

  - Monet and Winnie reassigned to active roles:

    - Monet added to QA with Larry & Lisbeth.

    - Winnie assigned to Project Management team alongside Marc and Argenis.

- Sept 12, 2025

  - Argenis confirmed to shift from Data Migrator to Project Management.

  - Ashlynn remains sole Data Migrator, supported by Argenis when needed.

Timeline Adjustments

- Sept 11, 2025 – Original Deadline Check

  - Database + Data Migration not completed by original deadline.

  - QA team (Larry & Lisbeth) reported they were waiting on data migration to begin their checks.

- Sept 12, 2025 – Deadline Push

  - Marc announced new team deadline: Database + Data Migration due Sept 14, 2025 at 11:59 PM.

  - Documentation and ERD due Sept 15, 2025 at 5:00 PM.

- Sept 13, 2025 – Class Reminder

  - Marc reiterated: Final submission due Sept 15, 2025 during class (7:00 PM).

  - Professor Waddell emphasized no extension would be given!

Work Progress Notes

- Database Integration

  - Schema unified in MySQL as team_profile_db.

  - Tables created: person, institution, education, academic_enrollment, course, skill, person_skill, interest, person_interest, project, project_skill, person_course.

  - Schema exported to .sql dump for team distribution.

- Group Contributions

  - Larry shared documentation drafts and coordinated QA readiness.

  - Amarlin and Miriangie requested corrected dump files from members; noted errors in Marc’s, Lisbeth’s, Jeremi’s, Winnie’s, and Argenis’s early submissions.

  - Corrected dump files were resent and confirmed by schema designers.

  - Claude joined the project late; his DB (alabama_politicians) incorporated as an add-on module.

- Data Migration

  - Ashlynn assigned as lead migrator, with Argenis assisting.

  - QA team waiting for migration to finish before beginning integrity checks.

- Documentation

  - Jeremi asked members to send contributions for the final README.

  - Documentation will include schema design, mapping, roles, challenges, and solutions.

Summary of Major Changes

- Project Management expanded → Marc, Winnie, and Argenis.

- Monet formally assigned to QA.

- Winnie added to Project Management.

- Deadline extensions → Database from Sept 11 → Sept 14, Documentation from Sept 14 → Sept 15 at 5:00 PM.

- Claude’s DB added as a separate module in the unified schema.

Timeline Updates (Sept 14–15, 2025)

- Sept 14, 2025 – Late Evening Progress Check

  - Marc requested a progress report from all team members at 10:08 PM.

  - Winnie reported redoing her database due to errors preventing integration; shared corrected dump file for review.

  - Amarlin shared combined work completed with Miriangie; noted that QA should now cross-check dump files and ensure each entry aligns with the correct person_id.

  - Elliott thanked them for progress, signaling acknowledgment of Schema Designers’ work.

  - Argenis suggested meeting before class if needed for final adjustments.

  - Lisbeth asked Monet and Elliott about availability for QA checks.

- Sept 15, 2025 – Day of Final Submission

  - Winnie confirmed availability for a group meeting from 2–4 PM.

  - Marc issued another check-in with all members at 1:24 PM.

  - Lisbeth confirmed plans to meet Elliott for QA work; Argenis also agreed to attend.

  - Ashlynn reported submitting her part but received feedback from Miriangie that it was missing key items (not all databases included). Ashlynn agreed to revisit and verify completeness.

  - Miriangie confirmed she and Amarlin had completed the unified database with all available data except Monet (no dump file) and Claude (pending unified submission).

  - Jeremi asked if his database had been included; Miriangie reassured that all files received were added.

  - Monét shared that she spoke with Professor Waddell and requested a short meeting before class for clarifications and questions.

  - Lisbeth proposed a 6–7 PM meeting in BT before class.

  - Miriangie noted she had practice and couldn’t attend, but others (Monét, Argenis, Lisbeth, Elliott) agreed to meet.